

|  |
| --- |
| Planning Report |
| Jesús Cárdenas Conejo  (jescarcon@alum.us.es) |
| 17-02-2023  Group: C1.02.10  Repository: https://github.com/jescarcon/Acme-L3-D01-23.1 |



Table of Contents

[Executive Summary 3](#_Toc127377896)

[Version History 4](#_Toc127377897)

[Introduction 5](#_Toc127377898)

[Contents 6](#_Toc127377899)

[Conclusions 7](#_Toc127377900)

[Bibliography 8](#_Toc127377901)

# Executive Summary

In this document i will introduce how were divided my tasks of the project. I used a table to do it , with relevant content of the task.

# Version History

|  |  |  |
| --- | --- | --- |
| Version | Date | Description of changes |
| V1.0 | 16/02/2023 | Creation of the Planning Report and completion |

# Introduction

In this document I will describe how I plan my student’s individual tasks, you will find a table that represent the planning with 6 colums, one for the title of the task, one for the description of the task, one for who is assignated to the manner, as it is my individual report I am the one in charge of all the tasks, another colum for the planned time, time that I stimated to spend doing the task then a colum is for the actual time that I spend doing the chore, and finally the price asociated to the task . I use the rule for declaring the cost as 30€/h for the Manager/Analyst tasks and 20€/h for the developer ones.

# Contents

This table represents all the individual task that were asignated to me, for each one I provide a title, a description, the asignee in this case myself, the planned time and the actual time that I used reaching making the requirement and the cost associated.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Title | Succinct Description | Assignee/s and Role/s | Planned Time | Actual Time | Cost |
| Functional requirements #1 | Modify the anonymous menu so that it shows an option that takes the browser to the home page of your favourite web site. The title must read as follows: “〈id-number〉: 〈surname〉, 〈name〉”, where “〈id-number〉” denotes your DNI, NIE, or passport number, “〈surname〉” denotes your sur-name/s, and “〈name〉” denotes your name/s. | Jesús Cárdenas Conejo | 10’ | 5’ | 1,6€(developer) |
| Analysis Report | Create Analysis Report | Jesús Cárdenas Conejo | 30’ | 20’ | 10€(analyst) |
| Planning Report | Create Planning Report | Jesús Cárdenas Conejo | 30’ | 10’ | 5€(analyst) |

I also put them on GitHub to a better follow:

Captura de pantalla de un celular

Descripción generada automáticamente

Captura de pantalla de computadora

Descripción generada automáticamenteCaptura de pantalla de computadora

Descripción generada automáticamenteCaptura de pantalla de un celular

Descripción generada automáticamente

# Conclusions

This first requirements are so simple because I’m just starting the project, I did it fast and that gives me knowledge of how the structure of the project is, that will help in the future requirement develop.

# Bibliography

Intentionally blank.