

|  |
| --- |
| Planning Report |
| Pedro Jesús Ruiz Aguilar  (pedruiagu1@alum.us.es) |
| 17-02-2023  Group: C1.02.10  Repository: https://github.com/jescarcon/Acme-L3-D01-23.1 |



Table of Contents

[Executive Summary 3](#_Toc127377896)

[Version History 4](#_Toc127377897)

[Introduction 5](#_Toc127377898)

[Contents 6](#_Toc127377899)

[Conclusions 7](#_Toc127377900)

[Bibliography 8](#_Toc127377901)

# Executive Summary

In this document i will introduce a table for the individual tasks of the project. Every new row includes the title of the task, a succinct description of the task , the role, the planned time for doing the task and the final time for that task, along with their github issue related to the task and two tables made with excel to calculate the expected salary.

The cost stablished for the task is 30 €/h for the manager and analyst role tasks and 20 € for the developer ones.

# Version History

|  |  |  |
| --- | --- | --- |
| Version | Date | Description of changes |
| V1.0 | 16/02/2023 | Creation of the Planning Report and completion |

# Introduction

In this document I will describe how I plan my student’s individual tasks, you will find a table that represent the planning with 5 colums, one for the title of the task, one for the description of the task, one for who is assignated to the manner, as it is my individual report I am the one in charge of all the tasks, another colum for the planned time, time that I stimated to spend doing the task and the final colum is for the actual time that I spend doing the chore, following that table you will see the screenshots of the GitHub plataform where my task were converted into issues by the manager,in the conversion, a branch for doing the chore was also made, finally you are going to see two tables from Excel that represent the expected salary for doing the development tasks and the analyst tasks.

# Contents

This table represents my planning for doing the 3 individual task that were asignated to me, for each one I provide a title, a description, the asignee in this case myself, the planned time and the actual time that I used reaching making the requirement.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Title | Succinct Description | Assignee/s and Role/s | Planned Time | Actual Time |
| Functional requirements #1 | Modify the anonymous menu so that it shows an option that takes the browser to the home page of your favourite web site. The title must read as follows: “〈id-number〉: 〈surname〉, 〈name〉”, where “〈id-number〉” denotes your DNI, NIE, or passport number, “〈surname〉” denotes your sur-name/s, and “〈name〉” denotes your name/s. | Pedro Jesus Ruiz Aguilar | 30’ | 20’ |
| Analysis Report | Create Analysis Report | Pedro Jesus Ruiz Aguilar | 30’ | 38’ |
| Planning Report | Create Planning Report | Pedro Jesus Ruiz Aguilar | 30’ | 46’ |


The requirements in the Github plataform look like this:

Captura de pantalla de un celular

Descripción generada automáticamente

Captura de pantalla de un celular

Descripción generada automáticamente



The next two tables represent the salary that I should receive for doing the tasks, the task that I have done in a developer role are paid with 20€/h and the analyst tasks are paid with 30€/h

|  |  |  |
| --- | --- | --- |
| Developer Task | Time (min) | Cost(€) |
| Functional requirements #1 | 20 | 6,67 |
|  |  |  |

|  |  |  |
| --- | --- | --- |
| Analyst Task | Time(min) | Cost(€) |
| Planning Report | 46 | 23,00 |
| Analysis Report | 38 | 19,00 |

# Conclusions

The developer task were pretty simple so no time was wasted in that manner, the analyst tasks were underestimated and more time will be plan into it for future deliverable and I will be take them as a more difficult task.

# Bibliography

If there’s no relevant bibliography, write “intentionally blank”.